# Call for Alteration Projects

- Policy and Procedure

This policy will provide a mechanism for the campus community to request minor alteration projects in order to enhance a program.  The basic requirements for submission are that the project: (1) cannot be completed by Facilities Operations and Services (i.e. it is not as maintenance project); (2) has an estimated cost between $2,500 and $35,000; and (3) involves more than one of the “building trades”.

This call for Alteration Projects proposal is an opportunity for the campus units to identify those projects that are typically beyond the scope of the regular maintenance activities done to the building. These alteration project proposals require review and prioritization at the department and school level prior to their submittal for Committee review.

The Committee will send a call for alteration projects to all the campus units.  The units will submit the proposed projects as per the above policy within the schedule defined below. A Review Committee hereby called “Alteration Projects Committee” (APC) with members as defined below, will review all submittals and with the help of the Facilities Planning, Design and Construction Office (FPDC), will prioritize and recommend them for construction to the President’s Cabinet. Accordingly, the President’s Cabinet will define the amount of funds available and review and approve the list. Any project that is not funded will be put in the list for other considerations such as; Minor Rehab for deferred maintenance, capital improvement list, or grants. If a project is not funded/approved for consideration, the unit must resubmit the project for the upcoming year(s).

2.	Call for Alteration Projects Committee (APC) Members

- Dean of Arts and Sciences

- Dean of Professional Studies

- Dean of Education

- Chair of the Facilities Master Plan and Oversight Committee

- Associate Vice President of Information Resources

- Representative from Instructional Space Committee

- Director of Athletics

- Executive Director, Student Registration and Record Services

- AVP of Facilities Management (or Director Facilities Operations and Services)

- Director of Facilities Planning, Design and Construction

- Executive Director of Finance

3.	Process

#### Task           	      Time table

### Call for Alteration announcement letter by APC

### Completed list from unit submitted to Dept Chair/Unit Head 		(3 wks)

### Dept Chairs/Unit Heads prioritization & forwarding to Dean or AVP		(2 wks)

### Dean/AVP review the projects and submit to FPDC for preliminary pricing	(1 wks)

### FPD&C will provide preliminary costs to Deans and AVPs		(3 wks)

### Deans and AVPs rank the projects and forward to VPs		(1wk)

### VPs rank projects within their division and forward to APC		(1wk)

### APC reviews all projects and recommends initial project list and forwards for further costing and scheduling to FPD&C		(1 wk)

### FPD&C provides cost estimate, execution options and schedule in consultation with Information Resources, and resubmit to APC		(4 wks)

### APC reprioritize the final list and submits to President’s Cabinet		(2 wks)

### Final approval by Cabinet per available funds	 	(2 wks)